## Slide 1
[Field Service] 3-Day RTAT Market Overview Urban/Rural
March Review
April Strategy
Performance
Urban
Dept KPI |  | Performance |  |  | 
 |  | '25 Sep-Feb | '26 Jan | '26 Feb | '26 Mar
RTAT (Days) |  |  |  |  | 
 | Urban | 13.1 | 12.5 | 10.7 | 9.7
 | Graham |  | 11.6 | 10.7 | 10.0
 | Brown |  | 13.2 | 10.7 | 9.3
 | Gap to 10D | 3.1 | 2.5 | 0.7 | -0.3
 | Projection | 10.53 |  |  | 9.7 BEAT
RTAT Review
• Urban hit 9.7D in March — below 10D target • Brown at 9.3D — strongest ASM. Graham at 10.0D • 11 of 20 one-pager ASCs now at WIN status (55%) • 7 ASCs stabilized and handed off to new managers • Risks: Habersham +6.4D, Leader TV +3.6D, Palm&Shields +4.5D
RTAT Strategy
• REPAIR framework — monthly reviews per focus ASC • Selecting 5 new focus ASCs replacing handed-off accounts • Engage: A+ Appliance (+11.3D), Doctor Maint (+10.7D) • Redirect volume from non-improving to proven partners • Target: Sustain sub-10D Urban through Q2
Pending Review
• 488 open jobs | Avg 10.6 days | 113 No Cool • Graham: 272 (11.7D avg) | Brown: 216 (9.2D avg) • Top: Parts ordered (97), Waiting visit (79), Reschedule (59) • 25 jobs aged 30+ days — escalation queue
Pending Strategy
• Prioritize 113 No Cool cases — direct ASC outreach • Target 30+ day pending (25 jobs) for escalation • Graham pending avg 2.5D higher than Brown — close gap • Parts ordering (97 jobs) — coordinate supply chain lead times
Proven: Splice 26.3>9.8D | Consumers Mobile 17.4>6.4D | J&J 20.5>8.0D | DESIJA 16.9>8.9D | Lifetime 21.4>6.0D | Sams 12.4>9.4D | Disaster 16.7>10.0D

## Slide 2
[Field Service] 3-Day RTAT Market Overview Urban/Rural
March Review
April Strategy
Performance
Rural
Dept KPI |  | Performance |  |  | 
 |  | '25 Sep-Feb | '26 Jan | '26 Feb | '26 Mar
RTAT (Days) |  |  |  |  | 
 | Rural | 11.3 | 13.5 | 13.3 | 12.8
 | Graham |  | 14.0 | 13.0 | 12.6
 | Brown |  | 13.2 | 13.6 | 13.0
 | Gap to 10D | 1.3 | 3.5 | 3.3 | 2.8
 | L4 Weeks |  |  |  | 11.9
 | Apr Trend |  |  |  | 11.4
RTAT Review
• Rural still above 10D — 12.8D in March • April trending 11.4D — trajectory improving • 8 of 19 one-pager ASCs at WIN status (42%) • A-OK Appliance: #1 drag, 25.8D down to 21.4D • Risks: Keisers 30.9D (+7.7D), Doctor Maint 37.0D (+15.3D)
RTAT Strategy
• Top 5 impact ASCs targeted for immediate engagement • Keisers reversed 17.9>30.9D — intervention required • Selecting replacement focus ASCs for 6 handed-off accounts • REPAIR framework with monthly data reviews • Target: 11D by end Q2, 10D by Q3
Pending Review
• 653 open jobs | Avg 13.3 days | 131 No Cool • Graham: 350 (12.3D) | Brown: 303 (14.5D) • Top: Parts ordered (133), Waiting visit (98), Reschedule (31) • 62 jobs aged 30+ days — critical escalation
Pending Strategy
• 131 No Cool cases — priority ASC engagement • 62 jobs 30+ days — escalation path to ASMs • Brown pending avg 14.5D — 2.2D higher than Graham — close gap • Parts ordering (133 jobs) — supply chain alignment
Proven: A-OK 25.8>21.4D | Ares 35.3>11.0D | Bergman 25.1>14.8D | Ernie Krygier 21.9>16.6D | Central KS 13.9>11.2D | Disaster 16.7>10.0D